tender-extraction-lab тАФ PROJECT_HANDOFF

Project Purpose

Build a measurable tender-lot extraction pipeline that reliably produces:

- purchase_subject (what is being purchased)

- payment_terms (PAY)

- delivery_terms (DEL)

- provenance (which file/page/snippet supported each field)

The pipeline must work on messy lot folders (PDF/DOCX/XLSX) and must be suitable for later automation (Google Drive + n8n + Bitrix).

Current Problem

Old parser/chunker/extractor plateaued at ~60тАУ70% match vs human gold.

The issue is not only LLM quality. The main failure mode is that the system often fails to provide correct candidate chunks:

- missing the true clause (no recall),

- selecting boilerplate/legal clauses (noise),

- failing to jump to appendices/specs where the real terms live.

Therefore the new project must be candidate-recall first and LLM second.

Human Meaning of the Project

This is not тАЬmake an LLM answer better.тАЭ It is тАЬgive the model the right evidence.тАЭ
The business user needs accurate, auditable terms with clear sources, not just text completion.

Why the Old Parser Failed (Root Causes)

1. Candidate quality/recall was not measured separately

  - тАЬOutput matchтАЭ mixed: text inventory + chunk selection + LLM extraction + normalization.

2. Noise dominates

  - legal/boilerplate clauses («Не несет ответственности...», guarantees, invoices, penalties) win scoring.

3. Missing evidence jumps

  - correct terms often live in appendices/specs; the pipeline didnтАЩt consistently follow references.

4. Multi-layer edits hid regressions

  - changes across chunking + scoring + extraction at once made it hard to attribute outcomes.

Migration Status (from MIGRATION_MANIFEST.csv)

The new project should treat the old repo as an archive plus a few utility scripts.

Canonical Files (new project тАЬsource of truthтАЭ)

These should be considered canonical starting points (not legacy):

- data/gold/19-05/Сводка_лотов_верная 19-05.xlsx (human gold benchmark)

- scripts/eval/eval_min_context_vs_gold_19_05.py (regression harness vs gold; keep/extend)

- scripts/batch/run_matrix_onlylot.py (variant matrix runner for one-lot evaluation)

Legacy Files (reference only тАФ do not turn into production)

Everything routed under legacy/old_project/... is reference only, including:

- parsers: tender_lot_parser_v7.py, tender_min_context_extractor_v1.py, chunkers/builders

- prompts/reports/logs from prior model runs and analysis

- Windows batch wrappers

Rule: legacy code is for reading/learning, not for тАЬfixing and shipping.тАЭ

Discard

Unrelated assets (e.g., images) should not migrate.

New Project Structure (Target)

Recommended high-level layout in tender-extraction-lab:

- data/

  - gold/ (human-validated datasets, versioned by date)

  - raw_samples/ (small curated lot folders used for tests; never full dumps by default)

- scripts/

  - gold/ (loaders, schema validation, column mapping)

  - inventory/ (text inventory and file metadata)

  - candidates/ (candidate generation and recall evaluation)

  - eval/ (recall + regression reports)

  - batch/ (batch builders: JSONL/MD/CSV generators)

  - llm/ (LLM extraction runners/prompts; must be gated by recall metrics)

  - validate/ (output validators and consistency checks)

- legacy/old_project/ (frozen archive; do not refactor)

Pipeline Phases (Must Be Implemented and Measured)

Do not call an LLM before Phase 4 is measurable.

1. gold loader

2. text inventory

3. candidate finder

4. candidate recall evaluator

5. batch builder

6. LLM extractor

7. output validator

8. regression report

Gold Spreadsheet Column Meaning (Contract)

Gold XLSX columns (must be supported by the loader):

- B = parser_purchase_subject

- C = human_purchase_subject

- D = human_purchase_subject_source

- G = advance

- H = parser_payment_terms

- I = human_payment_terms

- J = human_payment_terms_source

- K = parser_delivery_terms

- L = human_delivery_terms

- M = human_delivery_terms_source

- N = local_tender_folder

- Q = source_zip

- R = no_participation_reason

- S = no_participation_source

What Is Already Available (per manifest)

- A human gold XLSX for 19-05 with labels and sources.

- A working gold-eval harness that can be evolved into proper recall@k + regression reporting.

- A one-lot variant matrix runner pattern for тАЬ1 change тЖТ 1 lot тЖТ record outcomeтАЭ.

What Is Missing (Must Be Built in the New Lab)

1. Gold schema + column mapping as code

2. Text inventory

  - deterministic extraction per file type with metadata (file kind, size, page count for PDF, warnings, text length, etc.)

3. Candidate finder with recall@k

  - produce candidates for PAY/DEL/SUBJECT with provenance

  - compute recall metrics vs gold sources before using LLM

4. Batch builder

  - build minimal LLM input batches from candidates (bounded size + provenance)

5. Output validator

  - checks: empty/too long, wrong-type clauses (invoice/penalty instead of PAY/DEL), missing provenance

What Must Not Be Done

- legacy code is reference only; do not rewrite the parser.

- do not call LLM before candidate recall is measured.

- do not edit multiple pipeline layers in one task.

- do not claim completion without regression.

Acceptance Gates (Non-Negotiable)

1. Reproducibility gate: same inputs тЖТ same outputs.

2. Recall gate (pre-LLM): publish recall@k for PAY/DEL/SUBJECT candidates vs gold.

3. Regression gate: every change must run the relevant regression suite and record deltas.

4. Provenance gate: outputs must include sources (file; page where possible; snippet).

Next 3 Implementation Tasks (one layer per task)

1. Gold loader module (XLSX тЖТ typed records + column validation).

2. Text inventory (lot folder тЖТ per-file extracted text + metadata JSON).

3. Candidate recall evaluator baseline (regex/heuristics тЖТ recall@k report; no LLM calls).

What a New Codex Chat Must Read First

1. PROJECT_HANDOFF.md

2. MIGRATION_MANIFEST.csv

3. data/gold/19-05/Сводка_лотов_верная 19-05.xlsx

4. scripts/eval/eval_min_context_vs_gold_19_05.py

Subagents for Medium/Large Tasks

Split work by pipeline layer:

- Gold/Schema

- Text Inventory

- Candidates/Recall

- Batch/Prompt (no model calls)

- LLM Extraction (only after recall gate)

- Validation/Regression