# Codex Workspace Orchestration — FULL PROJECT PACK

Дата: 2026-05-29

Статус: проектная документация по нашему текущему диалогу

Назначение: описать систему организации работы с Codex на год вперёд: единый workspace, проектная память, оркестрация, перенос старых проектов, нормализация E:\Codex_Work, GitHub-синхронизация, skills, handoff, lifecycle чатов и правила против деградации контекста.

---

## 0. Что это за проект

Это мета-проект: система управления всеми Codex-проектами пользователя.

Проблема:

- проектов и чатов становится много;

- чаты переполняются и начинают глючить;

- контекст приходится объяснять заново;

- старые папки и новые workspace не согласованы;

- нужно работать на нескольких ПК;

- нужно управлять 30–100 проектами;

- нужно запретить ложное “готово” без проверки.

Главная идея: проектная память живёт в файлах, а чаты являются временными сессиями.

---

## 1. Restoration / Orchestration Principles

### 1.1. Project memory lives in files

Постоянная память проекта:

- PROJECT_HANDOFF.md

- AGENTS.md

- .codex/project-index.md

- .codex/current-task.md

- .codex/handoff.md

- .codex/orchestrator.toml

- reports/latest.md

- decisions/ADR-*.md

- docs/history/

Чат — не память. Чат — временный исполнитель.

### 1.2. Orchestrator is not an eternal chat

Оркестратор — это:

- правила;

- task contracts;

- current-task;

- verification gates;

- handoff update;

- closeout process;

- project registry.

Оркестратор не должен быть одним вечным диалогом.

### 1.3. AGENTS.md must stay short

AGENTS.md — это короткая конституция поведения.

В него не надо складывать:

- всю историю проекта;

- старые ошибки;

- все промпты;

- большие инструкции;

- временные решения.

Подробности должны жить в:

- skills;

- current-task.md;

- docs/history;

- decisions/ADR;

- reports.

### 1.4. Handoff must be compact

PROJECT_HANDOFF.md и .codex/handoff.md не должны разрастаться бесконечно.

PROJECT_HANDOFF.md = текущий паспорт проекта.

.codex/handoff.md = текущее техническое состояние после последней сессии.

История уходит в:

- docs/history/

- archive/

- .codex/stages/

- decisions/ADR-*.md

### 1.5. Every task must be measurable

Codex не имеет права говорить “готово”, если:

- не перечислены изменённые файлы;

- не выполнены проверки;

- не показан результат;

- не описаны риски;

- не обновлён handoff.

Если проверки не запускались, ответ должен быть:

Implemented, but not verified.

---

## 2. Целевая структура workspace

```text

E:\Codex_Work\

AGENTS.md

PROJECTS_REGISTRY.md

PROJECTS_REGISTRY.csv

CHAT_DISPATCHER.md

PROGRESS.md

WHERE_IS_WHAT.md

DECISIONS.md

YEAR_PLAN.md

WORKSPACE_NORMALIZATION_REPORT.md

_workspace_docs\

orchestration_principles.md

workspace_rules.md

chat_lifecycle.md

project_memory_model.md

verification_gates.md

_templates\

project_template\

PROJECT_HANDOFF.md

AGENTS.md

README.md

.codex\

orchestrator.toml

project-index.md

handoff.md

current-task.md

stop-conditions.md

verification.md

iteration-log.md

failure-log.md

decisions.md

stages\README.md

stage-artifact-template.md

subagent-task-contract.md

docs\

architecture.md

runbook.md

history\README.md

decisions\

ADR-000-template.md

reports\

latest.md

legacy\

README.md

_global_skills\

orchestration-setup\SKILL.md

orchestrator-stage\SKILL.md

task-router\SKILL.md

orchestration-closeout\SKILL.md

no-false-completion\SKILL.md

one-layer-change-only\SKILL.md

regression-gatekeeper\SKILL.md

migration-auditor\SKILL.md

project-handoff-writer\SKILL.md

projects\

tender-extraction-lab\

n8n_email_ai\

migration_plans\

sandbox\

_archive\

```

---

## 3. Global AGENTS.md

```md

# Global AGENTS.md

This is the global workspace for all Codex projects.

Core rule:

Project memory lives in files, not chats. Chats are temporary execution sessions.

Before working on any project, read:

1. E:\Codex_Work\_workspace_docs\orchestration_principles.md

2. E:\Codex_Work\PROJECTS_REGISTRY.md

3. project PROJECT_HANDOFF.md

4. project AGENTS.md

5. project .codex/current-task.md

6. project .codex/handoff.md

Never start coding without current-task.md.

Do not mix projects.

Do not use files from another project unless current-task.md explicitly allows it.

Do not edit multiple pipeline layers in one task unless explicitly allowed.

Do not claim completion without verification evidence.

At the end of every meaningful task:

1. update project .codex/handoff.md;

2. update project .codex/iteration-log.md;

3. update reports/latest.md if tests or regression were run;

4. produce GLOBAL_REGISTRY_UPDATE block;

5. list changed files;

6. list tests run;

7. list unresolved risks.

If verification was not run, say exactly:

Implemented, but not verified.

```

---

## 4. PROJECTS_REGISTRY.md template

```md

# Projects Registry

| ID | Project | Status | Priority | Path | Current phase | Last update | Next action | Blocked by |

|---|---|---|---|---|---|---|---|---|

| P001 | tender-extraction-lab | Active | P0 | projects/tender-extraction-lab | migration / architecture | YYYY-MM-DD | create gold loader baseline | none |

| P002 | n8n_email_ai | Active | P0 | projects/n8n_email_ai | Phase 3 not started | YYYY-MM-DD | mail intake pilot | none |

Statuses:

- Active

- Paused

- Research

- Blocked

- Maintenance

- Archived

Priorities:

- P0 critical now

- P1 important

- P2 later

- P3 idea

```

---

## 5. CHAT_DISPATCHER.md template

```md

# Chat Dispatcher

Chats are temporary sessions. Project memory is stored in files.

## Workspace-level chats

- 00_WORKSPACE_NORMALIZATION_session_N — normalize E:\Codex_Work.

- 00_OLD_WORKSPACE_AUDIT_session_N — audit old C: workspace.

- 01_MIGRATION_PLANNER_C_TO_E_session_N — plan migration.

- 02_SAFE_COPY_C_TO_E_session_N — execute controlled copying.

- 90_GITHUB_SETUP_session_N — GitHub preparation.

## Project-level chats

For large projects:

- 00_ORCHESTRATOR_project_session_N — planning and acceptance.

- 01_IMPLEMENTATION_project_session_N — code execution by current-task.md.

- 02_REVIEW_project_session_N — regression and risk review.

Rule:

After a session ends, update project handoff files. Do not rely on chat memory.

```

---

## 6. Project template: PROJECT_HANDOFF.md

```md

# PROJECT_HANDOFF — <project-name>

Дата обновления: <YYYY-MM-DD>

## 1. Человеческий смысл проекта

Коротко: зачем проект нужен простыми словами.

## 2. Цель проекта

Что должно получиться.

## 3. Текущий статус

Status:

Priority:

Current phase:

Next action:

Blocked by:

## 4. Фазы

| Phase | Status | What done | Next |

|---|---|---|---|

## 5. Канонические файлы

| File | Role |

|---|---|

## 6. Что уже работает

## 7. Что не работает / риски

## 8. Что нельзя делать

## 9. Следующая задача

## 10. Что читать новому чату

1. PROJECT_HANDOFF.md

2. AGENTS.md

3. .codex/current-task.md

4. .codex/handoff.md

5. reports/latest.md

## 11. Как проверять готовность

## 12. GLOBAL_REGISTRY_UPDATE

Project:

Status:

Priority:

Last update:

Current phase:

Next action:

Blocked by:

```

---

## 7. Project template: AGENTS.md

```md

# Project AGENTS.md

This file is the short operational constitution for this project.

Read first:

1. PROJECT_HANDOFF.md

2. .codex/project-index.md

3. .codex/current-task.md

4. .codex/handoff.md

5. reports/latest.md

Rules:

- Do not start work without current-task.md.

- Change only the layer allowed by current-task.md.

- Do not rewrite legacy code unless explicitly allowed.

- Do not claim completion without verification evidence.

- Update .codex/handoff.md and .codex/iteration-log.md after meaningful work.

If tests were not run, say:

Implemented, but not verified.

```

---

## 8. .codex/orchestrator.toml template

```toml

[project]

name = "<project-name>"

status = "active"

priority = "P0"

[memory]

project_handoff = "PROJECT_HANDOFF.md"

project_index = ".codex/project-index.md"

current_task = ".codex/current-task.md"

handoff = ".codex/handoff.md"

latest_report = "reports/latest.md"

[rules]

chat_is_temporary = true

one_layer_change_only = true

verification_required_before_done = true

legacy_read_only_by_default = true

[closeout]

update_handoff = true

update_iteration_log = true

list_changed_files = true

list_tests_run = true

list_risks = true

produce_global_registry_update = true

[subagents]

use_for_medium_tasks = true

required_roles = ["code_inspection", "regression_review", "risk_review"]

[history]

current_state_only_in_handoff = true

archive_old_state_to = "docs/history/"

stage_artifacts_dir = ".codex/stages/"

```

---

## 9. .codex/current-task.md template

```md

# Current Task

Task ID:

Task name:

Layer:

Status: draft / active / blocked / done

## Goal

## Allowed files

## Forbidden files / layers

## Input files

## Expected outputs

## Verification commands

## Acceptance criteria

## Stop conditions

## Required closeout

- changed files listed

- tests run listed

- report updated

- handoff updated

- risks listed

- GLOBAL_REGISTRY_UPDATE block produced

```

---

## 10. .codex/handoff.md template

```md

# Technical Handoff

Дата обновления:

## Current technical state

## What changed last session

## Current blockers

## Known risks

## Next safe action

## Files likely involved next

## Do not touch

## Last verification

```

---

## 11. .codex/project-index.md template

```md

# Project Index

## Purpose

## Canonical folders

## Canonical files

## Pipeline / architecture

## Entry points

## Commands

## Reports

## Data locations

## Legacy locations

## Forbidden areas

## Open questions

```

---

## 12. .codex/verification.md template

```md

# Verification

Before claiming completion, provide:

1. changed files;

2. commands run;

3. output summary;

4. tests passed/failed;

5. regression impact;

6. unresolved risks;

7. handoff update confirmation.

If verification cannot run, explain why.

```

---

## 13. .codex/stop-conditions.md template

```md

# Stop Conditions

Stop and do not code if:

- current-task.md is missing;

- required input files are missing;

- the task requires changing multiple layers but current-task.md allows only one;

- verification method is undefined;

- source of truth is ambiguous;

- legacy code must be edited but is not explicitly allowed;

- the improvement cannot be measured.

In these cases, write a diagnostic report instead of coding.

```

---

## 14. Subagent contract

```md

# Subagent Task Contract

Use for medium/large tasks.

## Subagent role

code_inspection / regression_review / risk_review / implementation

## Task scope

## Read-only files

## Writable files

## Expected output

## Forbidden actions

## Verification required

## Return format

- findings

- risks

- recommended action

- files touched or inspected

```

---

## 15. Global skills

### orchestration-setup/SKILL.md

```md

---

name: orchestration-setup

description: Initializes or checks project orchestration structure.

---

Use when creating or normalizing a project.

Check/create:

- PROJECT_HANDOFF.md

- AGENTS.md

- .codex/orchestrator.toml

- .codex/project-index.md

- .codex/current-task.md

- .codex/handoff.md

- .codex/verification.md

- reports/latest.md

Do not implement project logic during setup.

```

### orchestrator-stage/SKILL.md

```md

---

name: orchestrator-stage

description: Runs one controlled stage of a project.

---

Before work:

1. Read current-task.md.

2. Identify the one allowed layer.

3. Define inputs, outputs, verification.

4. For medium/large tasks, create Parallel Decomposition Matrix.

During work:

- modify only allowed files;

- do not touch legacy unless explicitly allowed;

- do not skip verification.

After work:

- update handoff;

- update iteration log;

- produce closeout summary.

```

### task-router/SKILL.md

```md

---

name: task-router

description: Routes work to the correct project/layer/chat.

---

Use when deciding where a task belongs.

Output:

- project;

- layer;

- task type;

- required context files;

- allowed files;

- forbidden files;

- whether subagents are required;

- verification method.

Do not implement code.

```

### orchestration-closeout/SKILL.md

```md

---

name: orchestration-closeout

description: Closes a task with evidence and handoff update.

---

Before saying done:

1. List changed files.

2. List tests/commands run.

3. Summarize results.

4. List failures.

5. List risks.

6. Update .codex/handoff.md.

7. Update .codex/iteration-log.md.

8. Produce GLOBAL_REGISTRY_UPDATE if project status changed.

If verification was not run, say:

Implemented, but not verified.

```

### no-false-completion/SKILL.md

```md

---

name: no-false-completion

description: Prevents claiming completion without evidence.

---

Never say done, fixed, completed, or ready unless:

- verification command was run;

- result was inspected;

- output supports the claim;

- remaining failures are listed;

- handoff was updated.

If not verified, say:

Implemented, but not verified.

```

### one-layer-change-only/SKILL.md

```md

---

name: one-layer-change-only

description: Ensures each task changes only one layer.

---

Before editing, identify the layer.

Examples:

- gold_loader

- text_inventory

- candidate_finder

- batch_builder

- llm_extractor

- output_validator

- regression_report

Do not edit outside the allowed layer unless current-task.md explicitly allows it.

```

### regression-gatekeeper/SKILL.md

```md

---

name: regression-gatekeeper

description: Prevents patches that improve one case but break others.

---

Every patch must report:

- cases improved;

- cases worsened;

- unchanged failures;

- score before/after;

- whether rollback is recommended.

No regression report = no completion claim.

```

### migration-auditor/SKILL.md

```md

---

name: migration-auditor

description: Audits old project folders before migration.

---

Do not move or modify files.

Create:

- OLD_WORKSPACE_INVENTORY.md

- MIGRATION_MANIFEST.csv

- MIGRATION_QUESTIONS.md

- OLD_WORKSPACE_HANDOFF.md

Prefer legacy classification when unsure.

Never promote experimental code to canonical without evidence.

```

### project-handoff-writer/SKILL.md

```md

---

name: project-handoff-writer

description: Creates concise project handoff files.

---

A good PROJECT_HANDOFF.md contains:

- human meaning;

- goal;

- current status;

- phases;

- canonical files;

- what works;

- what does not work;

- what not to do;

- next task;

- what new chat must read;

- verification method.

Keep it current-state focused. Move history to docs/history/.

```

---

## 16. Workspace normalization prompt

```text

You are normalizing the existing Codex workspace.

Workspace path:

E:\Codex_Work\

Read if present:

E:\Codex_Work\_workspace_docs\orchestration_principles.md

Do NOT delete anything.

Do NOT move existing projects yet.

Do NOT refactor project code.

Do NOT rewrite parsers, workflows, prompts, or scripts.

Goal:

Normalize E:\Codex_Work into a long-term multi-project Codex workspace for 30–100 projects.

Create/update only global workspace files and templates:

- AGENTS.md

- PROJECTS_REGISTRY.md

- PROJECTS_REGISTRY.csv

- CHAT_DISPATCHER.md

- PROGRESS.md

- WHERE_IS_WHAT.md

- DECISIONS.md

- YEAR_PLAN.md

- _workspace_docs/*

- _templates/project_template/*

- _global_skills/*

- WORKSPACE_NORMALIZATION_REPORT.md

Do not create project-specific code.

Completion rule:

Do not say done unless files were created/updated and the report exists.

```

---

## 17. Old workspace audit prompt

```text

You are auditing the old Codex workspace before migration.

Old workspace path:

C:\...\[указать точный путь]

Target workspace:

E:\Codex_Work\

Do NOT move files.

Do NOT delete files.

Do NOT refactor code.

Do NOT improve parsers, workflows, prompts, or scripts.

Task:

Create migration artifacts only:

1. OLD_WORKSPACE_INVENTORY.md

2. MIGRATION_MANIFEST.csv

3. MIGRATION_QUESTIONS.md

4. OLD_WORKSPACE_HANDOFF.md

Classify files as:

- project_canonical

- project_legacy

- project_docs

- project_reports

- project_data_gold

- project_raw_sample

- global_template_candidate

- global_skill_candidate

- chat_export

- discard

- unknown_review_needed

Completion rule:

Do not say done unless all 4 files are created.

```

---

## 18. Migration planner prompt

```text

You are planning migration from old workspace on C: into E:\Codex_Work.

Inputs:

- OLD_WORKSPACE_INVENTORY.md

- MIGRATION_MANIFEST.csv

- MIGRATION_QUESTIONS.md

- OLD_WORKSPACE_HANDOFF.md

- E:\Codex_Work\WORKSPACE_NORMALIZATION_REPORT.md

Do NOT move files yet.

Do NOT delete anything.

Do NOT refactor code.

Create in E:\Codex_Work\migration_plans\:

1. C_TO_E_MIGRATION_PLAN.md

2. C_TO_E_COPY_MANIFEST.csv

3. PROJECT_CREATION_LIST.md

Actions:

- copy_to_project

- copy_to_legacy

- copy_to_archive

- skip

- review_required

Completion rule:

Do not say done unless all 3 output files are created.

```

---

## 19. Safe copy prompt

```text

You are safely copying selected files from C: old workspace into E:\Codex_Work.

Input:

E:\Codex_Work\migration_plans\C_TO_E_COPY_MANIFEST.csv

Copy only rows where action is:

- copy_to_project

- copy_to_legacy

- copy_to_archive

Do NOT copy rows marked:

- skip

- review_required

Do NOT delete source files.

Do NOT modify copied files.

First create DRY_RUN_COPY_REPORT.md.

Wait for confirmation before actual copy.

After copy create COPY_RESULT_REPORT.md.

```

---

## 20. GitHub setup prompt

```text

Prepare E:\Codex_Work for GitHub synchronization.

Do NOT push anything.

Do NOT delete anything.

Task:

1. create .gitignore;

2. create GITHUB_SYNC_README.md;

3. identify files/folders that must not be committed;

4. identify large files;

5. identify possible secrets;

6. recommend repo strategy.

Default:

Use one private monorepo for workspace metadata, templates, skills, and active project code.

Keep huge raw data outside git.

Create:

- .gitignore

- GITHUB_SYNC_README.md

- GIT_PRECHECK_REPORT.md

Do not run git init unless explicitly asked.

```

---

## 21. Tender extraction specialization

Целевой проект:

```text

E:\Codex_Work\projects\tender-extraction-lab\

```

Проблема: старый parser/chunker/extractor после множества итераций даёт только 60–70% совпадения с человеческим эталоном. Главная причина — шумные или неполные candidate chunks, а не только качество LLM.

Pipeline:

1. gold loader

2. text inventory

3. candidate finder

4. candidate recall evaluator

5. batch builder

6. LLM extractor

7. output validator

8. regression report

Gold spreadsheet mapping:

```text

B = parser_purchase_subject

C = human_purchase_subject

D = human_purchase_subject_source

G = advance

H = parser_payment_terms

I = human_payment_terms

J = human_payment_terms_source

K = parser_delivery_terms

L = human_delivery_terms

M = human_delivery_terms_source

N = local_tender_folder

Q = source_zip

R = no_participation_reason

S = no_participation_source

```

First task:

```md

# Current Task 001 — Gold Loader + Baseline Comparison

Layer:

gold_loader + baseline_report only

Goal:

Load the human spreadsheet export and create a baseline comparison between old parser outputs and human-corrected values.

Allowed files:

- scripts/00_gold_loader.py

- scripts/07_regression_report.py

- schemas/gold_row.schema.json

- reports/latest.md

- .codex/handoff.md

- .codex/iteration-log.md

Forbidden:

- candidate finder

- old parser rewrite

- LLM prompt

- batch builder

- model output parser

- text extraction logic

Input:

- data/gold/lots_gold.csv or data/gold/lots_gold.xlsx

Required output:

- data/gold/normalized_gold.jsonl

- reports/latest.md

- reports/baseline_field_mismatches.csv

Metrics:

- rows loaded

- non-empty human fields by type

- parser empty vs human non-empty

- parser/human exact match

- parser/human partial match

- obvious mismatch

Do not claim completion unless scripts run.

```

---

## 22. Memory compaction process

Раз в 2–4 недели выполнять HANDOFF COMPACTION.

```text

Compact PROJECT_HANDOFF.md.

Goals:

1. remove obsolete details;

2. preserve only current architecture/state;

3. move historical information into docs/history/, archive/, decisions/;

4. keep current status, blockers, canonical files, next tasks.

Target: 5–10 screens maximum.

```

AGENTS.md compaction:

```text

Refactor AGENTS.md.

Goals:

1. keep only stable behavioral rules;

2. move specific procedures into skills;

3. remove project history;

4. remove temporary instructions;

5. remove duplicated rules.

```

---

## 23. Final operating rule

Любой проект обязан отвечать на 5 вопросов:

1. Где он лежит?

2. В каком статусе?

3. Что уже сделано?

4. Что делать следующим шагом?

5. Как проверить, что шаг выполнен?

Если проект не отвечает на эти 5 вопросов — его нельзя считать управляемым.